## Slide 1: Inside Sherpa – Digital Internship
Technology, Strategy & Transformation – Technology Optimisation & Delivery Module

## Slide 2: Project Plan for SectorMetric
Guidance: This is to provide comfort to the client that you understand what your team is responsible for delivering.
A fully Digitalized Solution for financial logs & Accounting.
Cloud based solution.
Benefits:
Speed
Acessibility
Less Error Prone
Rapid Elasticity
Pay as you Go
Guidance: This is to provide possible risks, issues and dependencies that may arise during the engagement so that efficient mitigation is possible. This can be researched online.
There are many Risks & Issues associated with Cloud Based Solutions:
Unauthorized access to customer and business data
Security risks at the vendor
Compliance and legal risks
Risks related to lack of control
Availability risks
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Our understanding
Risks, issues and dependencies

## Slide 3: Project Plan for SectorMetric
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Guidance: Resource plan and estimation fees are usually broken down into components. This outlines a price tag to the client.
Initial project timeline
Resource plan and estimation of fees
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Activity 1
Activity 2
Weekly Leads Meeting
Activity 3
Milestone
Project status
meeting
Phase
Guidance: Sample project timeline. Populate using the given information.
Position | Daily rate not incl. GST | Number of days over 6 weeks | Total
Partner | 1000 | 10 | 10000
Director | 1000 | 10 | 10000
Senior Consultant | 2000 | 20 | 40000
Senior Consultant | 2000 | 20 | 40000
 |  | Total | $100000

## Slide 4
HIGH RISK CONFIDENTIAL
CONFIDENTIAL
PUBLIC